Prompt :

Act as a Senior Test Architect with deep experience in enterprise QA, test strategy, risk-based testing, and air cargo domain applications.

Your task is to prepare a detailed Test Strategy Document for an Air Cargo Management platform.

Before writing the document, think through the strategy in a structured internal sequence covering:

1. Business context and domain understanding

2. Application modules and critical workflows

3. Key business risks, operational risks, and technical risks

4. Test scope and out-of-scope areas

5. Functional, integration, API, UI, database, workflow, and non-functional testing needs

6. Test environment and data strategy

7. Automation strategy using a test pyramid approach

8. Entry criteria, exit criteria, and quality gates

9. Defect management and reporting approach

10. Resource, timeline, dependencies, assumptions, and mitigation plan

Then produce only the final polished output as a professional Test Strategy Document.

Do not expose raw reasoning. Present the final answer in a structured business format.

Document expectations:

- Professional tone

- Domain-specific examples from air cargo

- Risk-based approach

- Include UI, API, integration, message-based and regression coverage

- Cover key cargo workflows such as booking, acceptance, AWB handling, message processing, flight assignment, ULD handling, shipment status updates, and revenue-impacting flows

- Include automation recommendations for Selenium, API automation, and CI/CD

- Include measurable test metrics and go/no-go criteria

Output sections:

1. Document Control

2. Objective

3. Domain Overview

4. Scope

5. Test Approach

6. Test Levels

7. Test Types

8. Environment Strategy

9. Test Data Strategy

10. Automation Strategy

11. Risk and Mitigation

12. Defect Management

13. Entry/Exit Criteria

14. Metrics and Reporting

15. Roles and Responsibilities

16. Assumptions and Dependencies

17. Deliverables

18. Approval / Sign-off

Make the document practical, realistic, and suitable for a QA Lead / Senior Test Architect review.

Strategy Document :

1. Document Control

Document Title: Test Strategy for Air Cargo Management Platform
Version: 1.0
Status: Draft
Prepared By: QA Team
Reviewed By: Test Manager / Product Owner / Engineering Manager
Approved By: Delivery Manager / Business Stakeholders

2. Objective

The purpose of this document is to define the overall testing approach, scope, methodologies, environments, tools, risks, entry and exit criteria, and quality controls for validating the Air Cargo Management Platform.

The goal is to ensure that the platform supports stable, accurate, secure, and business-compliant cargo operations across key workflows such as shipment booking, AWB processing, acceptance, flight planning, capacity utilization, message exchange, tracking, and revenue-impacting transactions.

3. Domain Overview

The Air Cargo Management Platform supports airline and cargo operations across shipment lifecycle processes. The system is expected to handle operational, financial, and regulatory workflows with high reliability.

Key business processes in scope

- Booking creation and confirmation

- Capacity validation and allocation

- Air Waybill creation and update

- Shipment acceptance

- Physical and documentary checks

- House AWB / Master AWB handling

- Message exchange with external systems

- Flight assignment and movement updates

- ULD and build-up operations

- Shipment tracking and milestone status updates

- Rate, charge, and revenue-related validations

- Exception handling and operational alerts

Domain characteristics

- Highly integration-driven

- Time-sensitive operations

- Message-based interactions

- Revenue and compliance impact

- Strong dependency on upstream and downstream systems

4. Scope

In Scope

Functional areas

- Booking management

- AWB lifecycle

- Acceptance and shipment processing

- Flight assignment and routing

- Capacity checks

- Message generation and consumption

- Cargo tracking milestones

- User role-based access validations

- Critical business rules and workflow transitions

Integration areas

- External message interfaces

- API integrations

- Database validation where applicable

- Upstream/downstream cargo systems

- Partner or airline-related message exchanges

Testing layers

- UI testing

- API testing

- Integration testing

- End-to-end workflow testing

- Database validation

- Regression testing

- Smoke and sanity validation

Out of Scope

- Third-party systems not available in test environment

- Performance testing unless separately planned

- Full-scale security testing unless managed by a dedicated security team

- Legacy modules not impacted by current release

- User training and production support validation beyond agreed smoke coverage

5. Test Approach

The testing approach will be risk-based, business-flow-driven, and automation-first for repeatable validations.

Strategy principles

- Prioritize critical cargo workflows and revenue-impacting areas

- Push maximum validations to API and service layers where feasible

- Keep UI automation focused on business-critical journeys

- Ensure major integrations and message flows are validated early

- Execute frequent smoke and sanity suites for fast build confidence

- Use targeted regression based on impacted modules and dependencies

- Apply exploratory testing for edge cases and operational exceptions

Risk-based prioritization

The highest priority areas are:

- Booking confirmation logic

- Capacity consumption

- AWB creation and modification

- Shipment acceptance

- Flight assignment

- Message acknowledgment and downstream updates

- Revenue-impacting rule validations

- Concurrency-sensitive operations

- Production-defect-prone modules

6. Test Levels

6.1 Unit Testing

Owned by development team. QA will review coverage expectations for business-critical logic.

6.2 Component / Service Testing

Validation of service-level business rules, APIs, and modular workflows.

6.3 Integration Testing

Verification of interactions between cargo modules and external interfaces.

6.4 System Testing

End-to-end validation of complete business processes in an integrated environment.

6.5 Regression Testing

Execution of stable regression packs for impacted and core business areas.

6.6 User Acceptance Support

QA will support business users with validated test scenarios, data readiness, and defect triage.

7. Test Types

7.1 Functional Testing

Validate that each module behaves according to requirements and business rules.

Examples:

- Booking created only when mandatory shipment details are valid

- AWB number format and uniqueness checks

- Acceptance allowed only after documentary criteria are met

- Flight assignment blocked when capacity is exceeded

7.2 Workflow Testing

Validate end-to-end cargo lifecycle transitions across screens, APIs, and back-end updates.

Example flow:
Booking → AWB creation → Acceptance → Flight assignment → Status update → Shipment tracking

7.3 API Testing

Validate request/response structure, business rules, error handling, and persistence.

Coverage:

- Status codes

- Schema validation

- Negative scenarios

- Data persistence verification

- Authentication and authorization

- Idempotency and duplicate request handling

7.4 Integration Testing

Validate communication with external or dependent systems.

Coverage:

- Message generation and parsing

- ACK/NACK handling

- Retry behavior

- Error propagation

- Data consistency across systems

7.5 Message-based Testing

Critical for cargo domain where business events are often exchanged as structured messages.

Coverage:

- Correct generation of cargo messages

- Correct inbound processing

- Mandatory field validation

- Duplicate and malformed message handling

- Status update correctness

- Acknowledgment validation

7.6 Database Validation

Verify that important transactions are correctly stored and propagated.

Coverage:

- Booking persistence

- Shipment status transitions

- Charge-related data

- Audit fields

- Interface transaction logs

7.7 UI Testing

Validate user workflows, critical forms, field validations, navigation, and role behavior.

UI automation will focus on:

- Booking flow

- AWB processing

- Acceptance flow

- Shipment lookup and status verification

- Exception handling screens

7.8 Regression Testing

Regression coverage will include:

- Smoke suite

- Sanity suite

- Core regression

- Extended regression

7.9 Exploratory Testing

Focused exploratory sessions will be used for:

- Edge-case operational flows

- Unclear requirements

- High-defect modules

- Integration failure handling

- User-experience gaps

7.10 Non-functional Testing

Where in scope, include:

- Basic performance checks for critical APIs

- Role-based access checks

- Reliability and recovery checks

- Logging and observability validation

8. Environment Strategy

Testing will be executed across controlled environments aligned with the release lifecycle.

Environment types

- QA environment

- SIT / Integration environment

- Pre-production / UAT environment

Environment expectations

- Stable deployment baseline

- Required interface connectivity

- Accessible logs for debugging

- Representative configuration

- Test user roles available

- Message queues / interface simulators ready where needed

Environment risks

- Unstable integrations

- Shared data collisions

- Delayed deployments

- Missing partner connectivity

- Incomplete refresh cycles

Mitigation

- Environment readiness checklist

- Daily health validation

- Dedicated smoke validation post deployment

- Use of stubs/mocks where external dependency is unavailable

9. Test Data Strategy

Test data is critical in cargo applications due to dependency on shipment, routing, flight, customer, and message combinations.

Test data principles

- Maintain reusable, externalized test data

- Avoid shared mutable data in parallel execution

- Keep role-based test accounts ready

- Maintain positive, negative, and boundary datasets

- Maintain data for both valid and invalid message scenarios

Data categories

- AWB data

- Shipper / consignee data

- Airport and routing data

- Flight schedule data

- Capacity configurations

- Commodity types

- Rate and charge data

- User roles and permissions

- Integration message payloads

Data management approach

- Store automation test data in external files or service-based data builders

- Create dedicated data sets for smoke and regression

- Use unique identifiers for parallel runs

- Maintain masked / compliant data usage where required

10. Automation Strategy

Automation will follow a test pyramid approach.

10.1 Automation objectives

- Fast feedback for every build

- Reliable validation of core workflows

- Reduction of repetitive manual regression

- Improved release confidence

- Better CI/CD quality gates

10.2 Recommended automation layers

API automation

Highest priority for automation due to speed, stability, and deep validation capability.

Coverage:

- Business rule validation

- Contract validation

- CRUD operations

- Integration service validations

- Negative test cases

UI automation

Focused on critical workflows only.

Coverage:

- High-value user journeys

- Smoke and sanity scenarios

- Stable regression scenarios

- Cross-module navigation flows

Integration automation

Automate where feasible:

- Message request/response validation

- Event triggering and acknowledgment checks

- Service-to-service validations

10.3 Tooling

- UI: Selenium WebDriver

- Test runner: TestNG

- Build: Maven

- API: Rest Assured

- SCM: Git / GitHub

- CI/CD: Jenkins

- Reporting: Allure / Extent / CI dashboard integration

10.4 Execution model

- Smoke suite on every deployment

- Sanity suite for release candidate validation

- Core regression scheduled regularly

- Full regression before major release

- Parallel execution for optimized runtime

10.5 Automation design principles

- Modular framework

- Reusable page/service objects

- Externalized test data

- Thread-safe execution

- Minimal flaky dependencies

- Strong logging and reporting

- Explicit waits over hard waits

11. Risk and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Requirement ambiguity | Incorrect coverage | Early QA review, walkthroughs, clarification sessions |
| Frequent UI changes | Automation instability | Dynamic locators, layer separation, stable automation design |
| Environment instability | Execution delays / false failures | Smoke checks, environment monitoring, rerun guidelines |
| Test data conflicts | Inconsistent results | Unique data strategy, reset mechanisms |
| Integration dependency unavailability | Incomplete E2E validation | Stubs/mocks, dependency planning |
| Concurrency issues in booking/capacity | Business-critical defect leakage | API + integration + parallel scenario testing |
| Tight timelines | Reduced regression depth | Risk-based prioritization, automation-first coverage |
| Late defect discovery | Release risk | Shift-left validation, earlier API/integration testing |

12. Defect Management

Defect lifecycle

New → Assigned → In Progress → Fixed → Retest → Closed / Reopened

Defect classification

- Critical

- High

- Medium

- Low

Severity examples

- Critical: Capacity oversell, incorrect shipment status, blocked core cargo processing

- High: AWB update failure, message not reaching downstream systems

- Medium: Validation mismatch, reporting inconsistency

- Low: UI alignment, minor usability issues

Defect expectations

- Clear reproduction steps

- Environment details

- Logs / screenshots / payload evidence

- Business impact statement

- Priority aligned with release criticality

13. Entry Criteria

Testing can begin when:

- Requirements / user stories are baseline-approved

- Build deployed successfully

- Environment is available and verified

- Test data is ready

- Required interfaces are accessible or stubbed

- Test cases are reviewed

- Automation suite is updated for impacted areas

14. Exit Criteria

Testing can be considered complete when:

- All planned critical test scenarios are executed

- 100% smoke suite pass

- Sanity suite meets agreed pass threshold

- No open critical defects

- High-severity defects are either closed or formally deferred with approval

- Regression pass rate meets release quality criteria

- Test summary report is published

- Stakeholder sign-off is obtained

Suggested release quality gate

- Smoke: 100% pass mandatory

- Sanity: No critical failure

- Core regression: acceptable failure threshold only for known non-blocking issues

- No unresolved blocker impacting booking, AWB, acceptance, or flight processing

15. Metrics and Reporting

The following metrics will be tracked:

Execution metrics

- Test case execution status

- Pass / fail / blocked counts

- Requirement coverage

- Module-wise coverage

- Automation coverage

Quality metrics

- Defect density

- Defect leakage

- Reopen rate

- Severity distribution

- Root cause trends

Stability metrics

- Build stability trend

- Automation pass trend

- Flaky test trend

- Environment issue trend

Reporting cadence

- Daily status during execution

- Build-level smoke report

- Regression summary report

- Release go/no-go quality dashboard

16. Roles and Responsibilities

QA Lead / Test Architect

- Define strategy and coverage model

- Review test design

- Risk assessment

- Quality gates and sign-off recommendation

- Stakeholder reporting

QA Engineers

- Prepare and execute test cases

- Automate prioritized scenarios

- Raise and retest defects

- Support exploratory testing

Automation Engineers

- Maintain framework

- Enhance suites

- Improve execution stability

- Integrate with CI/CD

Business Analysts / Product Owners

- Clarify requirements

- Review coverage

- Support UAT and business validation

Developers

- Unit testing

- Fix defects

- Support root cause analysis

- Support testability improvements

DevOps / Environment Team

- Deployment support

- Environment setup

- CI/CD execution support

- Log and monitoring support

17. Assumptions and Dependencies

Assumptions

- Business requirements are sufficiently documented

- Test environments are provisioned on time

- Required user roles are available

- External interfaces are testable

- Deployment support is available as planned

Dependencies

- Upstream/downstream system readiness

- Flight and shipment data availability

- Message broker/interface availability

- Timely defect fixes

- Business confirmation for edge-case behavior

18. Deliverables

- Test Strategy Document

- Test Plan / Release Test Plan

- Test scenarios and test cases

- Automation scripts

- Test data sets

- Daily execution reports

- Defect reports

- Traceability matrix

- Test summary report

- Go / no-go recommendation

19. Approval / Sign-off

This test strategy becomes effective after review and approval by:

- QA Lead

- Product Owner

- Engineering Manager

- Delivery / Release Manager

20. Conclusion

This strategy is designed to ensure that the Air Cargo Management Platform is validated with a strong focus on business-critical cargo workflows, integration integrity, message correctness, operational continuity, and release confidence. The approach emphasizes risk-based prioritization, layered testing, automation acceleration, and measurable quality gates.

If you want, I can next convert this into a formal Word-style version with headings and numbering, or make it generic so you can use it for any domain interview/documentation purpose.

Top of Form

Bottom of Form